Daily Report Sergey Kozachenko

October 2016

October 2

1. Helpdesk tickets
   * [#20160](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20160) – Horizon School Division – ESL Benchmark Error – 0.5
   * [#20163](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20163) – Palliser SD – Home Room in SPED\SLP – 1
2. 1-Dossier » Client Updates - Phase 2 – PAT Comparison – [6445](https://pm.intellimedia.ca/issues/6445)
   * Hours: 1.5
   * Progress: 20%
   * Spent/Estimated: 4/16
   * Due Date: October 7, 2016
   * Required: 12 hours
3. Assist Anna – 1 hour (on Friday)

October 3

1. Helpdesk tickets
   * [#20147](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20147) – Palliser SD – Missing Demographic in IPP report – 2
   * [#20119](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20119) – Palliser SD – Previous IPP data missed for some students – 1.5
   * [#20039](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20039) – Grand Prairie – Goals saving – 0.75
   * [#20015](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20015) – PSD70 Head Office – Classroom Profile – 1
   * [#19087](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19087) – Pembina Hills – Print Report PSME Request – 0.5
   * [#20145](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20145) – Prairie Rose SD – Print Report IPP – 1.5
   * [#20125](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20125) – Grasslands – Student List – 0.75

October 4

1. Helpdesk tickets
   * [#20015](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20015) – PSD70 Head Office – Classroom Profile – 2
   * [#20229](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20229) – Medical Hat SD #76 – MSP Print Report – 0.5
   * [#20013](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20013) – St Albert PS – ESL Benchmarks – 0.5
   * [#20266](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20266) – Rocky View – HUNG UP SYSTEM – 1
2. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 2
   * Progress: 30%
   * Spent/Estimated: 13/24
   * Due Date: October 7, 2016
   * Required: 11 hours

October 5

1. Helpdesk tickets
   * [#20276](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20276) – Medical Hat SD #76 – Template A - subcategory isn't seeing – 4
   * [#20277](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20277) – Medical Hat SD #76 – Print Report - Template A – 2
   * [#19937](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19937) – EIPS – IE 11 Display Issues – 2
   * [#20160](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20160) – Horizon School Division – ELL Benchmark Error – 0.5
   * [#20271](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20271) – St Albert PS – Error message – 0.5

October 6

1. Helpdesk tickets
   * [#20234](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20234) – HFCRD – Attendance Range – 4
   * [#20290](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20290) – St Albert PS – Printing – 1
   * [#20205](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20205) – Red Deer Catholic – Services categories – 0.5
   * [#20271](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20271) – St Albert PS – Error message – 0.5
2. 1-Dossier » Client Updates - Phase 2 – Inclusive Ed Dashboard Student Launch – [6441](https://pm.intellimedia.ca/issues/6441)
   * Hours: 4
   * Progress: 100%
   * Spent/Estimated: 4/4
   * Due Date: October 7, 2016

October 7

1. Helpdesk tickets
   * [#20276](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20276) – Medical Hat SD #76 – Template A - subcategory isn't seeing – 0.5
   * [#19597](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19597) – Pembina Hills – Behaviour Plan for Last Year – 0.5
2. 1-Dossier » Client Updates - Phase 2 – Student List Sorting – [6392](https://pm.intellimedia.ca/issues/6392)
   * Hours: 6
   * Progress: 50%
   * Spent/Estimated: 6/12
   * Due Date: October 7, 2016

October 10

1. 1-Dossier » Client Updates - Phase 2 – Student List Sorting – [6392](https://pm.intellimedia.ca/issues/6392)
   * Hours: 12
   * Progress: 100%
   * Spent/Estimated: 12/12
   * Due Date: October 7, 2016
2. Assist Vera – 1 hour

October 11

1. 1-Dossier » Client Updates - Phase 2 – PAT Comparison – [6445](https://pm.intellimedia.ca/issues/6445)
   * Hours: 9
   * Progress: 70%
   * Spent/Estimated: 13/16
   * Due Date: October 7, 2016
   * Required: 3 hours

October 12

1. Helpdesk tickets
   * [#20400](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20400) – Medical Hat SD #76 – Template A - Instructional Strategies – 1
   * [#20389](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20389) – BlackGold – Behaviour Plans - multiple student tabs – 1
2. 1-Dossier » Client Updates - Phase 2 – PAT Comparison – [6445](https://pm.intellimedia.ca/issues/6445)
   * Hours: 3
   * Progress: 100%
   * Spent/Estimated: 16/16
   * Due Date: October 7, 2016
3. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 3
   * Progress: 40%
   * Spent/Estimated: 16/24
   * Due Date: October 7, 2016
   * Required: 8 hours

October 13

1. Helpdesk tickets
   * [#19597](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19597) – Pembina Hills – Behaviour Plan for Last Year – 0.5
   * [#20411](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20411) – Grand Prairie Catholic – SLP Report Not printing results – 1
2. Rocky View Schools - RVS » RVS D-Customizations 3 – Areas for Growth + Goals and Outcomes – [6518](https://pm.intellimedia.ca/issues/6518)
   * Hours: 4
   * Progress: 100%
   * Spent/Estimated: 4/4
   * Due Date: October 21, 2016
3. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 2.5
   * Progress: 70%
   * Spent/Estimated: 2.5/4
   * Due Date: October 21, 2016
   * Required: 1.5 hours

October 14

1. Helpdesk tickets
   * [#20351](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20351) – Rocky View – Areas of Strength and for – 0.5
   * [#20430](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20430) – Medical Hat SD #76 – Print Report - Template A – 0.5
   * [#19597](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19597) – Pembina Hills – Behaviour Plan for Last Year – 0.5
   * [#20280](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20280) – Medical Hat SD #76 – Items via Email – 8
2. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 1.5
   * Progress: 100%
   * Spent/Estimated: 4/4
   * Due Date: October 21, 2016

October 17

1. Helpdesk tickets
   * [#20468](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20468) – Medical Hat SD #76 – Placement – 2
   * [#19597](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=19597) – Pembina Hills – Behaviour Plan for Last Year – 1
   * [#20235](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20235) – Rocky View – Incomplete data pulled from PowerSchool – 5

October 18

1. Helpdesk tickets
   * [#20235](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20235) – Rocky View – Incomplete data pulled from PowerSchool – 2
   * [#20506](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20506) – LRSD – IPP Report overlapping – 2
   * [#20525](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20525) – Horizon School Division – ELP Error – 1
   * [#20534](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20534) – Red Deer Catholic – Information overriding – 2
2. SQL training
   * 1 hour

October 19

1. Helpdesk tickets
   * [#20553](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20553) – Palliser SD – Fountas and Pinnell for Milo School – 1
2. Rocky View Schools - RVS » RVS D-Customizations 3 – LS027 – [6522](https://pm.intellimedia.ca/issues/6522)
   * Hours: 2
   * Progress: 100%
   * Spent/Estimated: 2/2
   * Due Date: October 21, 2016
3. Rocky View Schools - RVS » RVS D-Customizations 3 – End of Year Transition – [6525](https://pm.intellimedia.ca/issues/6525)
   * Hours: 1.5
   * Progress: 100%
   * Spent/Estimated: 2/2
   * Due Date: October 21, 2016
4. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 3.5
   * Progress: 70%
   * Spent/Estimated: 19.5/24
   * Due Date: October 21, 2016
   * Required: 4.5 hours

October 20

1. Helpdesk tickets
   * [#20561](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20561) – Horizon School Division – ELP Error – 1
   * [#20584](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20584) – Medical Hat SD #76 – Print - Report - Template A – 1
2. 1-Dossier » Client Updates - Phase 2 – PAT/Diploma Permission Change – [6447](https://pm.intellimedia.ca/issues/6447)
   * Hours: 4.5
   * Progress: 100%
   * Spent/Estimated: 24/24
   * Due Date: October 21, 2016
3. 1-Dossier » Client Updates - Phase 2 – Student List export - ESL code and colored pdf – [6514](https://pm.intellimedia.ca/issues/6514)
   * Hours: 1.5
   * Progress: 50%
   * Spent/Estimated: 1.5/3
   * Due Date: October 28, 2016

October 21

1. Helpdesk tickets
   * [#20584](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20584) – Medical Hat SD #76 – Printing Template B – 3
2. 1-Dossier » Client Updates - Phase 2 – Student List export - ESL code and colored pdf – [6514](https://pm.intellimedia.ca/issues/6514)
   * Hours: 1.5
   * Progress: 100%
   * Spent/Estimated: 3/3
   * Due Date: October 28, 2016
3. Weekly meeting – 0.5 hour

October 24

1. Helpdesk tickets
   * [#20511](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20511) – Medical Hat SD #76 – External Team Members – 1
   * [#20615](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20615) – Lethbridge School District – rollover and attachments – 1
   * [#20619](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20619) – Lethbridge School District – Student Documents – 1
   * [#20616](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20616) – Lethbridge School District – ISP glitches – 3
   * [#20574](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20574) – Rocky View – Persons Responsible - Multiple times – 1
   * [#20636](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20636) – Medical Hat SD #76 – Print Report – BSP – 0.5

October 25

1. Helpdesk tickets
   * [#20635](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20635) – Medical Hat SD #76 – Print Report – 1
   * [#20467](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20467) – Medical Hat SD #76 – Print Report - Template A – 1
2. 1-Dossier » Client Updates - Phase 2 – Student List Efficiency – [6444](https://pm.intellimedia.ca/issues/6444)
   * Hours: 3.5
   * Progress: 100%
   * Spent/Estimated: 3.5/3.5
   * Due Date: October 28, 2016
3. 1-Dossier » Client Updates - Phase 2 – Attendance Test – [6515](https://pm.intellimedia.ca/issues/6515)
   * Hours: 3
   * Progress: 20%
   * Spent/Estimated: 3/12
   * Due Date: October 28, 2016
   * Required: 9 hours

October 26

1. Helpdesk tickets
   * [#20673](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20673) – LRSD – IPP Report – 1
   * [#20578](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20578) – Rocky View – Student Information - Error message – 1
   * [#20674](http://helpdesk.intellimedia.ca/helpdesk/WebObjects/Helpdesk.woa/wa/TicketActions/view?ticket=20674) – Horizon School Division – ELL Benchmark Error – 1
2. 1-Dossier » Client Updates - Phase 2 – Change unique from ASN Student reg id in student searching – [6627](https://pm.intellimedia.ca/issues/6627)
   * Hours: 5
   * Progress: 100%
   * Spent/Estimated: 5/5
   * Due Date: October 27, 2016